## Slide 1: Online Library App
By Mehdi Devjani, Anna Ernst, Chunnu Ghimire, Jonathan Gruber, Kyle Keeton, Stefan Stojanovic, Hannah Swiney, and Micah Warner

## Slide 2: Project Objective
Design online library app for allowing user to check out eBooks from local library
Builds upon suggested bookshelf project mentioned in project instructions, e.g.
  Adds support for user accounts
  Ensures only allocated number of eBooks are lent out at any given time
Possible real-life applications include use in community outreach programs that provide services to those wanting to utilize library resources

## Slide 3: Effort Estimation
Application composition model
10 screens
  All simple
11 reports
  All simple
8 3GL components
  4 simple
  2 medium
  2 difficult
12.5% reused components
Nominal experience/capability and ICASE maturity/capability of developers
Effort PM = 3.5 person-months

## Slide 4: Staffing Estimation
Two developers
  Back-end & front-end
One UX Designer
One Part time project manager
One QA Tester

## Slide 5: Project Timeline

## Slide 6: Cost Estimation – Hardware Products
Professional Tier [1]: Main choice paired with a managed database.
  $12 per month
    1 CPU
    1 GiB Memory
  $25 per month
    1 CPU
    2 GiB Memory
  $50 per month
    2 CPUs
    4 GiB Memory
  $75 per month
    1 CPU (dedicated)
    4 GiB Memory
  $150 per month
    2 CPUs (dedicated)
    8 GiB Memory
  $300 per month
    4 CPUs (dedicated)
    16 GiB Memory

## Slide 7: Cost Estimation – Hardware Products (cont.)
MongoDB Managed [2]: Managed NoSQL database focused on performance.
  $240 per month
    2 vCPUs
    16 GiB Memory
    440 GiB Disk
  $480 per month
    4 vCPUs
    32 GiB Memory
    890 GiB Disk
  $960 per month
    8 vCPUs
    64 GiB Memory
    1.709 TiB Disk
  $1,920 per month
    16 vCPUs
    128 GiB Memory
    3.428 TiB Disk
  $2,880 per month
    24 vCPUs
    192 GiB Memory
    5.137 TiB Disk
  $3,830 per month
    32 vCPUs
    256 GiB Memory
    6.855 TiB Disk

## Slide 8: Cost Estimation – Software Products
Auth0 by Okta for authentication
Free Version:
  Up to 7,500 active monthly users
  Unlimited logins
  Community support
Essentials Version:
  500 to over 30k users
    ~700/month per 10k users
  Community and Standard support
  Account Linking

## Slide 9: Cost Estimation – Staffing
 | Mid-level developer [3] | Project manager [4] | UI/UX designer [5] | QA Tester [6]
Avg Salary/year | $76,253 | $88,344 | $68,453 | $65,025
Avg Salary/day | $208.91 | $242.04 | $187.54 | $178.15
Avg salary/hour | $26.11 | $30.25 | $23.44 | $22.27
Days | 21 | 8 | 9 | 5
Amount paid | $4,387.16 | $1936.31 | $1687.88 | $890.75

## Slide 10: Cost Estimation – Training
Certification | Certification Test | Hours needed | Course cost | Number trained | Price
AWS [7] | $100 | 15 | 0 | 1 | $442.55
DB/Aurora [8] | $300 | 30 | 0 | 1 | $756.74

## Slide 11: Cost Estimation – Personnel
Staffing estimation (minimum) | Training costs | Maximum personal cost
$8,902.10 | $1,199.30 | $10,101.40

## Slide 12: Pricing Estimation
Subscription-based model
Customer Acquisition Cost
  Ideal ratio of 3:1
Profit Margin
  40% is common in entertainment
$6-$10 per month

## Slide 13: Representative Functional Requirements
Customer shall
Have account in system under unique username
  Natural way for storing private customer-specific info
Be able to browse list of books in library catalog, possibly filtered by text query
  So customer can find books in library
Be able to check books out of or back in to library
  Necessary library function
Be able to read checked-out books via app
  Accommodates digital readers

## Slide 14: Representative Non-Functional Requirements
Product requirements
  Usability requirements
    Interoperability with screen readers
      Accessibility to blind / visually impaired
Organizational requirements
  Environmental requirements
    Should work on Android, iOS, Chromium, and Firefox
      Ensures wide support for application
External requirements
  Regulatory requirements
    Compliance with California Consumer Privacy App (CCPA), Children’s Online Privacy App (COPA), and any US similar regulations
      Allows usage of app anywhere in US

## Slide 15: Use-Case Diagram

## Slide 16: Sequence Diagrams of Representative Operation
Sequence diagrams involved in checking out a book
Check out book (right)
Verify book availability (next slide)

## Slide 17
Sequence diagrams involved in checking out a book
Check out book (previous slide)
Verify book availability (right)
Sequence Diagrams of Representative Operation (cont.)

## Slide 18: Class Diagram

## Slide 19: Architectural Design
Client-server architecture
Different functionalities/services provided by different servers
Services must be accessible from anywhere by any number of users
  Each server serves multiple simultaneous clients over network
Some services must be access-controlled
  Authentication server verifies that client has necessary access level for a service
Unlikely target of denial-of-service attacks
  Software does not provide vital or controversial services

## Slide 20: Test Plan
As part of our test plan we will test two units of our software. The first is the user login. Here is the method below:
We initialized the following below for testing:

## Slide 21: Test Plan (cont.)
Test Case 1:
Input: username = user1 Password = password1
Test Case 2:
Input: username = user1 Password = wrong_password

## Slide 22: Test Plan (cont.)
The second unit we are testing is borrowing a book. Below is the code we used to test it:
We initialized the following below for testing:

## Slide 23: Test Plan (cont.)
Test Case 1:
Input: bookId = 12345 book is available
Test Case 2:
Input: bookId = 54321 book is not available

## Slide 24: Test Plan (cont.)
We then used JUnit to test all of the code to make sure it gave the right result and they all passed as shown below:

## Slide 25: Comparison to Similar Work

## Slide 26: References
[1] “App Platform Pricing.” DigitalOcean.com. Accessed: Apr. 18, 2024. [Online.] Available: https://www.digitalocean.com/pricing/app-platform
[2] “Managed database pricing.” DigitalOcean.com. Accessed: Apr. 18, 2024. [Online.] Available: https://www.digitalocean.com/pricing/managed-databases
[3] “Salary: Mid Level Programmer in United States 2024.” Glassdoor.com. Accessed: Apr. 16, 2024. [Online.] Available: https://www.glassdoor.com/Salaries/mid-level-programmer-salary-SRCH_KO0,20.htm

## Slide 27: References
[4] “Project manager salary in Texas.” Indeed.com. Accessed: Apr. 16, 2024. [Online.] Available: https://www.indeed.com/career/project-manager/salaries/TX
[5] “User interface designer salary in Texas.” Indeed.com. Accessed: Apr.16, 2024. [Online.] Available: https://www.indeed.com/career/user-interface-designer/salaries/TX
[6] “Quality assurance tester salary in Texas.” Indeed.com. Accessed: Apr. 16, 2024. [Online.] Available: https://www.indeed.com/career/quality-assurance-tester/salaries/TX
[7] “AWS Certified Cloud Practitioner Certification.” AWS.Amazon.com. Accessed: Apr. 15, 2024. [Online.] Available: https://aws.amazon.com/certification/certified-cloud-practitioner/
[8] “AWS Certified Database - Specialty Certification.” AWS.Amazon.com. Accessed: Apr. 15, 2024. [Online.] Available: https://aws.amazon.com/certification/certified-database-specialty/

## Slide 28: References
[9] “Read with Libby.” Overdrive.com. Accessed: Apr. 16, 2024. [Online.] Available: https://www.overdrive.com/apps/libby#Features
[10] “Join Kindle Unlimited.” Amazon.com. Accessed: Apr. 16, 2024. [Online.] Available: https://www.amazon.com/kindle-dbs/hz/subscribe/ku
[11] “About Audible.” Audible.com. Accessed: Apr. 16, 2024. [Online.] Available: https://www.audible.com/
[12] “What is Scribd?” Scribd.com. Accessed: Apr. 16, 2024. [Online.] Available: https://www.scribd.com/what-is-scribd